## Slide 1: JAIL INFORMATION MANAGEMENT SYSTEM
Review Milestone
Requirements Analysis and Project Plan Report Content
September 30, 2015

## Slide 2: Our Team
Joseph Comeau
  Team manager
David Edwards
  Testing
Mike Pasek
  User interface
Eric McCoy
  Development Activities
Erik Micklesen
  Development Activities

## Slide 3: Overview
The Jail Information Management System (JIMS) team is developing a replacement system for the sheriff’s department booking and inmate management systems. The major capabilities for this system include
  Detention processing that includes the capture of booking information
  Trust accounting that tracks inmate financial accounts
  Property management that tracks inmate non-financial property that is being held by the jail until the inmate is released
  Sentence calculation that computes the amount of time an inmate must serve and his/her release date.

## Slide 4: Development Environment
OS independent web framework:
  Developers can work locally with their choice of OS
      Windows / OS X / Linux
Programming Language(s)
  Python backend (django)
  JavaScript / HTML / CSS front end

## Slide 5: Application Architecture (5000 ft. view)

## Slide 6: ICSM Common Case
Software-intensive application or system
  software application/system that executes on one or more commercial hardware platforms. It can be a stand-alone software system or a constituent within one or more systems of systems.

## Slide 7: Life Cycle Model
Incremental Life Cycle Model

## Slide 8: Process Methodology
Extreme Programming (XP)
  Well suited for small teams working in close proximity
  Responsive to changing customer requirements
  Short development cycles with frequent releases
  Promotes frequent communication between team members

## Slide 9: Software Size
Estimation method:
  source lines of code (SLOC) via COCOMO II
    New lines of code = 250
    Reused lines of code = 10,000 (django)
    Modified lines of code = 0
    Total Equivalent Size = 250 SLOC
  Component breakdown

## Slide 10: Software Size (cont.)
Estimated labor hours required for the first increment will be ~ 3.2 months.
Requirements may have to be adjusted due to the fact that we are all part-time.

## Slide 11: Requirements
High priority requirements for the first increment
  Detention processing
    43 items related to inmate data entry
      Ex. Name, address, birth date, gang affiliations
  Inmate release
    5 items related to release date calculations
  System and Performance
    3 items related to system performance
      Ex. System response time upon database data entry

## Slide 12: Initial Requirements by Functional Area
Functional Area | Total # Requirements | High Priority | Medium Priority | Low Priority
System and Performance Requirements | 5 | 3 | 1 | 1
Framework | 1 | 0 | 1 | 0
Detention Processing Requirements | 67 | 43 | 23 | 1
Trust Accounting Requirements | 0 | 0 | 0 | 0
Inmate Property Requirements | 0 | 0 | 0 | 0
Inmate Release | 5 | 0 | 5 | 0
Diposition/Sentence Calculation Requirements | 0 | 0 | 0 | 0

## Slide 13: Unified Modeling Language Diagram

## Slide 14: Risks
Time constraints:
  The JIMS team is composed of full time college students, most of whom also have jobs
Familiarity Risk
  Most team members are not familiar with Python and Django so the initial learning curve is steep
Complexity Risk
  The sentencing/release date algorithm is complex and may need to be broken into multiple increments

## Slide 15: JIMS
Source Code for JIMS can be found at
  https://github.com/humdings/Jims-CS532